IT Equipment Procurement, Quote Comparison, PO and Delivery Management

| Process Owner | Endpoint Management / IT Operations | Approver | Sukhchain Singh / Budget Owner |
| --- | --- | --- | --- |
| Prepared By | Dnyaneshwar Karande | Version | 1.0 |
| Primary Record | Fixed Assets March 2026.xlsx | Status | Handover Draft |

# 1. Purpose and Scope

To purchase laptops, monitors, headsets, accessories, or IT infrastructure through a controlled requirement, RFQ, competitive quotation, negotiation, approval, PO, delivery, invoice, and asset-record process.

| Trigger | Approved stock gap, onboarding/project need, replacement, warranty gap, office requirement, or other approved IT demand. |
| --- | --- |
| Expected Output | Correct product delivered on time at approved commercial terms, with at least three comparable quotations where applicable, approved recommendation, PO trail, invoice/payment coordination, and asset records updated. |
| Frequency | Update immediately after every receipt, allocation, return, transfer, repair, wipe, disposal, or procurement change. Reconcile weekly. |
| Approvals | Use written onboarding/offboarding, manager, budget-owner, finance, or procurement approval as applicable. |

## Record Locations

Primary fixed-asset and laptop tracker: https://kforceinternational-my.sharepoint.com/:x:/r/personal/ravi_gupta_kforce_co_in/_layouts/15/Doc.aspx?sourcedoc=%7B39624350-49FB-4FDF-B4F3-D748E4F5C13D%7D&file=Fixed%20Assets%20March%202026.xlsx&action=default&mobileredirect=true

Supporting All-in-One work tracker: https://kforceinternational-my.sharepoint.com/:x:/r/personal/dnyaneshwar_karande_kforce_co_in/_layouts/15/Doc.aspx?sourcedoc=%7BA63A89E9-3F90-48AF-B465-1728A752B44C%7D&file=All-in-One_Work%20sheet.xlsx&action=default&mobileredirect=true

## Known vendor and contact register from current workbooks

| Category | Vendor | Contact / Notes |
| --- | --- | --- |
| Internet link | Tata Tele Services | Contact not recorded in the opened vendor sheet; confirm before use. |
| Internet link | Primenet - Airtel | Satyendra Singh, Regional Manager. Verify current phone/email in the authorized vendor register. |
| HP laptops | HP | Pradeep Mishra, Account Manager - Commercial Sales. Verify current contact details. |
| HP VC / HP Store | HP | Maqdum Ashrafi and Sai Pakala listed for commercial sales. Verify current ownership. |
| Meraki router/switch/access points | RH Communications | Santosh Joshi, Sandeep Kalachattil, and Sikandar Khan are listed by area. Verify current contacts. |
| LAN connectivity | Redbricks | Akshay Lohar and an IT engineer contact are listed. Verify current contacts. |
| Laptop / asset vendor history | Savex Technologies | Appears in fixed-asset entries for HP laptops and VC equipment. |
| Rental laptop history | GNR Solutions | Appears in the consolidated rental-laptop history. |
| Rental / support history | Innovalus | Appears in laptop allocation and return history. |
| Rental laptop history | Superman Computers | Appears in returned laptop history for Hyderabad. |
| TV / VC | Samsung / Jabra | Workbook instructs to confirm details with the internal owner before use. |

The list above is based on the currently opened asset and work trackers. It is not a blanket approval list. Verify vendor status, contact, GST details, bank details, and authorization with procurement/finance before every order.

# 2. Detailed Procedure

## Step 1: Confirm the business requirement and stock gap

Use the Asset Tracker SOP to calculate current usable stock, upcoming joiners, expected returns, buffer, and shortfall.

Obtain written confirmation from Sukhchain Singh or the authorized budget owner for item type, quantity, specification, required-by date, delivery location, and budget/priority.

For replacements, confirm warranty status and whether repair is more economical.

Checkpoint: Requirement and purchase justification are approved.

## Step 2: Build the technical and commercial specification

For laptops include brand/model or equivalent criteria, processor, RAM, SSD, screen, operating system, warranty, adapter, bag, imaging/enrollment requirement, and delivery date.

For monitors include size, resolution, panel, ports, height adjustment, warranty, cables, and mounting requirement.

For headsets include wired/wireless, USB/Bluetooth, Teams certification if required, microphone, warranty, and quantity.

For network/VC devices include exact SKU, licenses/subscriptions, support term, compatibility, installation, and configuration scope.

State whether alternatives are allowed and require the vendor to highlight every deviation.

Checkpoint: All vendors can quote on the same scope.

## Step 3: Select vendors and issue RFQ

Use approved/current vendors and add new vendors only through the company onboarding process.

Send the same RFQ to at least three vendors for laptops, monitors, headsets, and comparable products unless a documented exception is approved.

Set a response deadline and required delivery date.

Ask for quote reference/date, GST-inclusive and exclusive pricing, freight, warranty, stock, delivery, payment terms, quote validity, installation, support, and cancellation conditions.

Checkpoint: A minimum of three comparable RFQs are issued or an exception is documented.

## Step 4: Review quotation completeness

Check vendor legal name, GST details if required, quote date/validity, exact SKU/specification, quantity, unit price, subtotal, GST, freight, total, warranty, delivery, payment terms, and bank/payment instructions through approved finance controls.

Mark technical or commercial deviations.

Do not compare a higher/lower specification as if it is an equal product.

Request clarification for missing or ambiguous information.

Checkpoint: Every quote is complete enough for like-for-like comparison.

## Step 5: Negotiate and obtain revised quotes

Negotiate price, delivery, warranty, freight, payment terms, installation, and bundled accessories using the best competing offer without disclosing confidential vendor information.

Ask vendors to send a formal revised quotation rather than relying on verbal commitments.

Maintain the original and revised versions with clear dates.

Recheck totals and validity after revision.

Checkpoint: Final commercial offers are documented and current.

## Step 6: Create the comparison sheet

Create one row per vendor and compare technical compliance, unit price, quantity, pre-tax total, GST, freight, landed total, warranty, delivery, payment terms, validity, support, deviations, and risk.

Use formulas for totals and clearly identify Lowest Commercial Quote only among technically compliant options.

Add a recommendation stating why the selected vendor is best, considering specification, price, delivery, warranty, support, and risk.

Attach all vendor quotations and the requirement/RFQ.

Checkpoint: Recommendation is transparent and supported by evidence.

## Step 7: Send for Sukhchain Singh approval

Send the comparison sheet and all final quotations to Sukhchain Singh.

Summarize requirement, stock gap, quantity, specification, selected vendor, final total, savings after negotiation, delivery, warranty, payment terms, and decision needed.

Do not place the order based only on an informal acknowledgement; retain written approval.

Checkpoint: Selected vendor and commercial terms have written approval.

## Step 8: Request PO from Ram and Rupali

After approval, send the approved quote, comparison, approval chain, delivery/billing details, cost center/project if applicable, and required date to Ram and Rupali for PO processing.

Ask for the PO number/document and identify any missing finance/vendor-onboarding requirement.

Check that PO vendor, item, SKU, quantity, unit price, GST, total, delivery address, payment terms, and approval reference match the selected quote.

Checkpoint: PO is accurate and matches approval.

## Step 9: Release PO to vendor and obtain acknowledgement

Send the PO to the selected vendor on the existing thread.

Ask the vendor to confirm PO acceptance, stock reservation, dispatch date, delivery date, contact person, and any advance/payment milestone.

Do not accept a changed price/specification after PO without revised quote, approval, and PO amendment.

Checkpoint: Vendor confirms the exact order and committed schedule.

## Step 10: Coordinate payment and delivery

Follow PO payment terms with Ram/Rupali/finance, such as advance, on-delivery, or credit terms.

Do not independently change bank details; finance must verify bank-detail changes through approved controls.

Before delivery, confirm date, site contact, access/loading instructions, invoice/challan requirement, and serial-number list where available.

Track delay and escalate before the business need date is missed.

Checkpoint: Payment and delivery responsibilities have owners and dates.

## Step 11: Perform delivery acceptance

At delivery, compare PO, quotation, invoice, delivery challan, and physical product.

Count every unit and accessory. Verify make/model, configuration, SKU, serial numbers, warranty, seals, chargers/cables, and condition.

Inspect packaging, chassis, screen, ports, and transit damage. Photograph exceptions.

Do not sign clean acceptance for shortages, wrong product, or damage; record the exception and notify vendor immediately.

Checkpoint: Accepted quantity and specification match the order, or exception is formally recorded.

## Step 12: Register assets and close procurement

Create/update one asset row per serial number, receipt date, vendor, invoice/PO, warranty, status, location, and notes.

For laptops, collect hardware hash where needed and move units to In Build/In Stock only after acceptance.

Send GRN/receipt confirmation and invoice documents to finance as required.

Track replacement/credit note for rejected units.

Update procurement tracker, asset tracker, stock summary, and weekly IT update.

Checkpoint: Financial, procurement, and asset records agree.

## Step 13: Manage warranty and vendor performance

Retain warranty and support information by serial number.

Record delivery timeliness, quality issues, response, replacements, and invoice accuracy.

Use vendor performance in future recommendations while following procurement policy.

Review open POs, invoices, advances, and warranty cases weekly until closure.

Checkpoint: The purchase remains traceable after delivery and informs future sourcing.

## Minimum quote-comparison columns

| Area | Required comparison |
| --- | --- |
| Technical | Make/model, processor, RAM, storage, display, ports, OS, accessories, compatibility, compliance/deviation. |
| Commercial | Unit price, quantity, subtotal, discount, GST, freight, installation, landed total. |
| Service | Warranty term/type, support SLA, onsite coverage, replacement/DOA policy. |
| Delivery | Stock availability, dispatch date, lead time, committed delivery date. |
| Terms | Payment terms, quote validity, cancellation, advance, credit period. |
| Decision | Technically compliant Yes/No, rank, risk, recommendation and reason. |

## RFQ email template

| To | Approved vendors |
| --- | --- |
| Cc | Sukhchain Singh only if required by internal practice |
| Subject | RFQ – [Item] – Quantity [ ] – Required by [Date] |

Hi [Vendor Name],

We have a requirement for the following item(s):

Item: [Laptop / Monitor / Headset / Other]
Quantity: [ ]
Detailed specification: [ ]
Delivery location: [ ]
Required delivery date: [ ]

Please share your best quotation with exact make/model/SKU, unit price, GST, freight, total price, stock availability, delivery timeline, warranty, payment terms, quote validity, and any technical deviation. Please also confirm whether all required accessories are included.

Kindly share the quotation by [date/time].

Thanks,
Dnyaneshwar

## Approval email template

| To | Sukhchain Singh |
| --- | --- |
| Cc | Relevant stakeholder |
| Subject | Approval required – [Item] procurement – [Quantity] |

Hi Sukhi,

Based on the confirmed requirement and available stock, we need to procure [quantity] [item/specification] by [required date].

I collected and compared [3/4] final quotations after negotiation.
Recommended vendor: [Vendor]
Final total including GST: [Amount]
Delivery: [Timeline]
Warranty: [Terms]
Payment terms: [Terms]
Reason for recommendation: [technical compliance / lowest landed cost / delivery / warranty].

Please find the comparison sheet and final vendor quotations attached. Kindly approve the recommended option so I can proceed with the PO request.

Thanks,
Dnyaneshwar

## PO request template

| To | Ram; Rupali |
| --- | --- |
| Cc | Sukhchain Singh |
| Subject | PO request – Approved [Item] procurement – [Vendor] |

Hi Ram and Rupali,

The attached [item] procurement has been approved by Sukhi. Please create the PO based on the attached selected vendor quotation and approval.

Vendor: [ ]
Item and quantity: [ ]
Approved total: [ ]
Delivery address: [ ]
Required delivery date: [ ]
Payment terms: [ ]

The comparison sheet, final quotation, and approval email are attached. Please let me know if any additional information is required.

Thanks,
Dnyaneshwar

## PO release and delivery confirmation template

| To | Selected vendor |
| --- | --- |
| Cc | Sukhchain Singh; Procurement/Finance as required |
| Subject | PO shared – [PO Number] – [Item] |

Hi [Vendor Name],

Please find the PO attached for the approved requirement. Kindly confirm PO acceptance, stock reservation, dispatch date, committed delivery date, and delivery contact.

Please ensure the supplied product, quantity, configuration, warranty, accessories, invoice, and delivery challan exactly match the PO and approved quotation.

Thanks,
Dnyaneshwar

# 3. Final Validation and Closure

☐ Requirement and stock gap were approved

☐ At least three comparable quotes or approved exception is retained

☐ Final revised quotes include complete commercial terms

☐ Comparison uses technically compliant like-for-like offers

☐ Sukhchain Singh approval matches selected quote

☐ PO matches approval and vendor quotation

☐ Vendor has acknowledged PO and delivery date

☐ Received product, quantity, serials, condition, invoice, and accessories were checked

☐ Asset and procurement trackers are updated

☐ Payment/invoice/credit note and warranty evidence are closed or owned

# 4. Exceptions and Escalation

Fewer than three quotations: document single-source/OEM/urgent exception and obtain approval.

Vendor changes price/specification after approval: obtain revised quote, comparison, reapproval, and PO amendment.

Advance payment or bank-detail change: route through finance verification controls.

Damaged, short, or incorrect delivery: record exception, quarantine/reject affected items, and request replacement/credit note.

Delivery delay affecting onboarding: escalate early and consider approved alternative/loaner.

Unapproved vendor or expired quotation: do not proceed until compliance and validity are confirmed.

# 5. Security and Quality Controls

Use serial number or asset tag as the unique asset key.

Do not delete allocation history; preserve previous-user and notes/history fields.

Do not allocate a device that is damaged, not wiped, noncompliant, or assigned to another user.

Use written acknowledgement for custody.

Restrict workbook editing and sharing to authorized users.

Investigate all inventory, Intune, invoice, and physical-count differences.