STANDARD OPERATING PROCEDURE

Asset Tracker and IT Procurement SOP Manual

SOP-ASSET-01 and SOP-PROC-01

| Process Owner | Endpoint Management / IT Operations | Approver | Sukhchain Singh / Budget Owner |
| --- | --- | --- | --- |
| Prepared By | Dnyaneshwar Karande | Version | 1.0 |
| Primary Record | Fixed Assets March 2026.xlsx | Status | Handover Draft |
| Classification | Internal | Review Cycle | Weekly and on process change |

Control note: The asset tracker is an operational record. Do not save passwords, temporary passwords, OTPs, BitLocker recovery keys, or unnecessary personal information in the workbook.

# Document Index

SOP-ASSET-01  Asset Tracker Maintenance and Laptop Lifecycle Management

SOP-PROC-01  IT Equipment Procurement, Quote Comparison, PO and Delivery Management

## Record Locations

Primary fixed-asset and laptop tracker: https://kforceinternational-my.sharepoint.com/:x:/r/personal/ravi_gupta_kforce_co_in/_layouts/15/Doc.aspx?sourcedoc=%7B39624350-49FB-4FDF-B4F3-D748E4F5C13D%7D&file=Fixed%20Assets%20March%202026.xlsx&action=default&mobileredirect=true

Supporting All-in-One work tracker: https://kforceinternational-my.sharepoint.com/:x:/r/personal/dnyaneshwar_karande_kforce_co_in/_layouts/15/Doc.aspx?sourcedoc=%7BA63A89E9-3F90-48AF-B465-1728A752B44C%7D&file=All-in-One_Work%20sheet.xlsx&action=default&mobileredirect=true

STANDARD OPERATING PROCEDURE

Asset Tracker Maintenance and Laptop Lifecycle Management

SOP-ASSET-01

| Process Owner | Endpoint Management / IT Operations | Approver | Sukhchain Singh / Budget Owner |
| --- | --- | --- | --- |
| Prepared By | Dnyaneshwar Karande | Version | 1.0 |
| Primary Record | Fixed Assets March 2026.xlsx | Status | Handover Draft |
| Classification | Internal | Review Cycle | Weekly and on process change |

Control note: The asset tracker is an operational record. Do not save passwords, temporary passwords, OTPs, BitLocker recovery keys, or unnecessary personal information in the workbook.

# 1. Purpose and Scope

To maintain a complete and current record of laptops and other IT assets from receipt through allocation, transfer, return, wipe, repair, stock, and disposal. The SOP also provides weekly stock reporting and forward-demand planning for onboarding and procurement.

| Trigger | New onboarding, offboarding, transfer, replacement, asset receipt, return, repair, wipe, physical verification, weekly IT progress meeting, or future hiring forecast. |
| --- | --- |
| Expected Output | One reliable asset record showing exact device identity, category/specification, current user, status, handover date, department/client, previous user, condition, location, and lifecycle history. |
| Frequency | Update immediately after every receipt, allocation, return, transfer, repair, wipe, disposal, or procurement change. Reconcile weekly. |
| Approvals | Use written onboarding/offboarding, manager, budget-owner, finance, or procurement approval as applicable. |

## Record Locations

Primary fixed-asset and laptop tracker: https://kforceinternational-my.sharepoint.com/:x:/r/personal/ravi_gupta_kforce_co_in/_layouts/15/Doc.aspx?sourcedoc=%7B39624350-49FB-4FDF-B4F3-D748E4F5C13D%7D&file=Fixed%20Assets%20March%202026.xlsx&action=default&mobileredirect=true

Supporting All-in-One work tracker: https://kforceinternational-my.sharepoint.com/:x:/r/personal/dnyaneshwar_karande_kforce_co_in/_layouts/15/Doc.aspx?sourcedoc=%7BA63A89E9-3F90-48AF-B465-1728A752B44C%7D&file=All-in-One_Work%20sheet.xlsx&action=default&mobileredirect=true

## Observed workbook structure and use

| Worksheet | Use |
| --- | --- |
| FA Register | Finance-owned fixed-asset addition, invoice, receipt, installation/put-to-use, custody, sign-off, cost, and depreciation information. |
| IT Assets | Infrastructure assets such as router, switch, access point, TV, VC equipment, printer, monitor, and accessories. |
| Vendor Name and Contacts | Approved/known vendor and support-contact reference. Verify before use. |
| Laptops | Older stock/allocation snapshot; retain as reference where required. |
| Pivot Table | Allocated and In Stock summary by laptop category and department/project. |
| Migration | Operational laptop master: Laptop ID, Category, hash, allocation status, current user, handover date, department/client, previous user, notes. |
| From Intune | Endpoint export used for reconciliation of serial number and primary user. |
| Open items | Missing or disputed information requiring follow-up. |

## Role-to-laptop allocation guide

| Role / Work Type | Standard RAM Class | Control |
| --- | --- | --- |
| Recruiter / HR | 16 GB | Use approved standard model. Existing 24 GB devices may continue where already assigned or approved. |
| Developer | 32 GB | Confirm development workload, client image, GPU/CPU, and project requirement. |
| AI Engineer / AI workload | 64 GB | Confirm high-performance requirement, client/project image, and approval. |
| Management / special project / temporary use | As approved | Use written exception based on business need and available stock. |

This mapping is the current operating guideline provided for handover. Sukhchain Singh or the authorized manager can approve exceptions based on project, client, workload, and available stock.

## Mandatory operational fields

| Field | How to maintain |
| --- | --- |
| Laptop ID / Serial Number | Use exact serial from BIOS, box, invoice, or Intune. Never reuse an ID. |
| Category | Use consistent model/specification naming, including screen/model, RAM, and receipt batch/month where applicable. |
| Hardware / Device Hash Received | Yes/No and note exception or collection status. |
| Allocation Status | Use controlled values such as In Stock, Reserved, In Build, Allocated, Return Pending, Wipe Pending, In Repair, Vendor Return, Lost, or Disposed. |
| Current User | Corporate user name; use “In Stock” only for unassigned assets. |
| Handed Over Date | Actual custody-transfer date, not request date. |
| Department / Client | User department, client, project, or internal use. |
| Previous User | Retain the most recent previous user when the laptop is reassigned. |
| Notes | Receipt date, wipe, damage, repair/RMA, image, courier, replacement, exception, and history. |
| Location | Office, user city, storage, vendor, or repair location where available. |
| Acknowledgement | Retain written allocation/return acceptance outside or linked from the tracker. |

# 2. Detailed Procedure

## Step 1: Use one source of truth

Open the primary <File>Fixed Assets March 2026.xlsx</File> SharePoint workbook.

For daily laptop work, use the Migration worksheet as the operational asset master unless the current process owner designates another final sheet.

Use the FA Register for finance fields and do not alter formulas/depreciation without finance ownership.

Use All-in-One_Work sheet only as a supporting operational record. Avoid maintaining contradictory duplicate masters.

Checkpoint: The process owner has defined which sheet controls operational allocation and which sheet controls finance records.

## Step 2: Receive and register new assets

Collect PO, vendor invoice, delivery challan, quantity, model, serial numbers, accessories, warranty, and receipt date.

Physically match every serial number and specification with the invoice/PO.

Inspect sealed units, packaging, ports, screen, chassis, charger, and accessories for damage or shortage.

Create one asset row per serial number. Set status to In Stock or In Build, current user to In Stock, and note receipt batch/date.

Update FA Register/finance fields through the authorized finance workflow.

Checkpoint: Every received unit is uniquely recorded and quantities reconcile with delivery documents.

## Step 3: Validate the onboarding requirement

Obtain user name, surname, corporate email, employee ID if used, designation, department/client, joining date, location, and manager approval.

Determine laptop class from the role guide: Recruiter/HR 16 GB, Developer 32 GB, AI Engineer 64 GB, subject to approved exceptions.

Check project/client image, CPU/GPU, screen, software, location, and delivery date.

Check future joiners so the selected unit does not consume stock needed for a higher-priority role.

Checkpoint: Role, specification, date, and approval are clear before reservation.

## Step 4: Select and reserve the device

Filter by Allocation Status = In Stock and required Category/RAM.

Exclude damaged, wipe-pending, repair, client-image-restricted, reserved, noncompliant, or physically unavailable devices.

Physically verify serial number and condition.

Set status to Reserved or In Build if those values are used, and note the intended user/date.

Checkpoint: The selected unit is genuinely available and appropriate.

## Step 5: Prepare and allocate the laptop

Complete the New Laptop Configuration, Autopilot Hardware Hash, and Intune Enrollment SOPs.

Confirm encryption, compliance, updates, applications, camera/audio, charger, and required accessories.

Match the physical serial number again before handover.

Obtain user acknowledgement for laptop and accessories.

Checkpoint: Only ready, compliant, and tested equipment is handed over.

## Step 6: Update the allocation record immediately

Update Allocation Status = Allocated.

Enter corporate Current User, actual Handed Over Date, Department/Client, location where captured, and Previous User.

In Notes, record configuration/image, replacement or temporary-use context, and relevant ticket/courier reference.

Update asset sign-off/custody and user onboarding records.

Checkpoint: Tracker, physical device, user acknowledgement, and Intune identity agree.

## Step 7: Handle transfers and replacements

Obtain approval and identify both old and replacement serial numbers.

Reserve and prepare the replacement before changing ownership.

Record the outgoing device as Return Pending/Wipe Pending and update previous user/history.

Update the new device as Allocated only after handover.

Do not overwrite the old user history or combine two serials into one row.

Checkpoint: Both devices have separate, complete lifecycle records.

## Step 8: Process offboarding and return

Use the approved leaver request and effective date.

Identify all assigned assets, accessories, location, courier need, and expected return date.

Mark status Return Pending and coordinate collection.

On receipt, match serial, record condition/accessories, and obtain return acknowledgement.

Set status Wipe Pending, In Repair, or In Stock only after the relevant checks are complete.

Checkpoint: Returned custody and condition are recorded; the laptop is not shown as available too early.

## Step 9: Wipe, repair, and return to stock

Follow the Device Return, Wipe and Vendor Coordination SOP.

Complete approved data handling, wipe/reimage, Autopilot/Intune cleanup or readiness, hardware tests, and repairs.

After successful verification, set Current User = In Stock, Allocation Status = In Stock, retain Previous User, clear handover date only if the design requires it, and add wipe/repair date in Notes.

For damaged devices, set In Repair/Quarantine and record vendor case, ETA, and issue.

Checkpoint: Only sanitized and working devices appear in usable stock.

## Step 10: Reconcile with Intune and physical stock

Export/refresh the From Intune worksheet with serial number, model, management name, and primary user email.

Compare serial number, current user, and device count against the asset master.

Investigate duplicates, stale primary users, missing devices, devices outside Intune, and tracker-only records.

Physically count in-stock devices and confirm location/condition.

The workbook shows a difference control that should be zero; document and resolve each variance.

Checkpoint: Asset master, Intune, and physical count reconcile or have an owned exception.

## Step 11: Prepare the weekly stock summary

Refresh the Pivot Table or summary after all row updates.

Report total assets, Allocated, In Stock, Reserved/In Build, Wipe Pending, In Repair, and unavailable/restricted assets.

Break down usable stock by 16 GB, 32 GB, and 64 GB and by category/model.

List new joiners, role, joining date, required laptop class, assigned/reserved serial, and gap.

Call out stock that is technically in stock but unusable due to repair, client image, wipe, or reservation.

Checkpoint: The figures shared in the weekly IT progress meeting are current and reproducible.

## Step 12: Forecast demand and decide whether procurement is required

Obtain the forward onboarding forecast from leads/HR, including confirmed and probable joiners.

Map each position to 16 GB, 32 GB, or 64 GB and required date.

Calculate usable stock after reservations, repair exclusions, and buffer stock.

Gap = confirmed demand + approved buffer minus usable stock and confirmed returns before the need date.

Discuss quantity, model, budget, and required delivery date with Sukhchain Singh. Start procurement only after written confirmation.

Checkpoint: The purchase request is based on dated demand, usable stock, returns, and buffer, not only total inventory.

## Step 13: Maintain data quality and audit history

Use filters and controlled spelling for category, status, department/client, and user names.

Never delete a row because a user left; update status and retain history.

Use comments/notes for exceptions, but keep them concise and dated.

Protect formulas, Pivot Table sources, and finance fields.

Review edit access and links periodically.

Checkpoint: Each asset can be traced from receipt to current status and prior custody.

## Weekly meeting summary format

| Metric | What to report |
| --- | --- |
| Total laptop count | Total serial-numbered laptops in the operational master. |
| Allocated | Count currently assigned to users/projects. |
| Usable In Stock | Configured or configurable devices physically available. |
| Unavailable stock | Wipe pending, repair, damaged, reserved, restricted image, or missing. |
| Stock by class | 16 GB, 32 GB, and 64 GB usable quantity. |
| Upcoming need | Joiner name/role, joining date, required class, and reservation status. |
| Gap / procurement | Required quantity, need-by date, estimated lead time, and approval required. |
| Exceptions | Intune mismatch, missing acknowledgement, overdue return, or warranty case. |

## Weekly asset update template

| To | Sukhchain Singh |
| --- | --- |
| Cc | Relevant HR/lead/procurement stakeholders |
| Subject | Weekly IT asset stock and upcoming requirement update |

Hi Sukhi,

Please find the weekly asset status:
• Total laptops: [ ]
• Allocated: [ ]
• Usable in stock: 16 GB [ ], 32 GB [ ], 64 GB [ ]
• Wipe/repair/reserved/unavailable: [ ]
• Upcoming joiners and required laptops: [summary]
• Expected returns before requirement date: [ ]
• Procurement gap: [quantity/specification/required-by date]

Key actions/decisions required: [details].

Thanks,
Dnyaneshwar

# 3. Final Validation and Closure

☐ Every physical asset has one unique serial-number record

☐ Allocation status and current user are consistent

☐ Handover/return dates and acknowledgements are retained

☐ Previous user and notes preserve history

☐ Usable stock excludes repair, wipe, reservation, and restricted-image units

☐ Pivot/weekly counts match the master

☐ Intune and asset-sheet difference is zero or documented

☐ Upcoming demand and procurement gap are reviewed with Sukhchain Singh

# 4. Exceptions and Escalation

Unknown or duplicate serial: quarantine record and verify from device/invoice/Intune.

Tracker shows Allocated but Intune/physical device differs: investigate before reassignment.

Lost/stolen device: follow security incident and remote-action process immediately.

Damaged/repair device: do not count as usable stock.

Finance asset value or depreciation change: route to finance owner.

Old external workbook links: do not trust automatically; verify source and owner before enabling.

# 5. Evidence to Retain

☐ Approved request and business justification

☐ Asset or requirement record before and after change

☐ Allocation/return/delivery acknowledgement

☐ Relevant invoice, PO, quotation, courier, warranty, or repair evidence

☐ Approval and completion email

☐ Weekly reconciliation and exception notes

# 6. Security and Quality Controls

Use serial number or asset tag as the unique asset key.

Do not delete allocation history; preserve previous-user and notes/history fields.

Do not allocate a device that is damaged, not wiped, noncompliant, or assigned to another user.

Use written acknowledgement for custody.

Restrict workbook editing and sharing to authorized users.

Investigate all inventory, Intune, invoice, and physical-count differences.

STANDARD OPERATING PROCEDURE

IT Equipment Procurement, Quote Comparison, PO and Delivery Management

SOP-PROC-01

| Process Owner | Endpoint Management / IT Operations | Approver | Sukhchain Singh / Budget Owner |
| --- | --- | --- | --- |
| Prepared By | Dnyaneshwar Karande | Version | 1.0 |
| Primary Record | Fixed Assets March 2026.xlsx | Status | Handover Draft |
| Classification | Internal | Review Cycle | Weekly and on process change |

Control note: The asset tracker is an operational record. Do not save passwords, temporary passwords, OTPs, BitLocker recovery keys, or unnecessary personal information in the workbook.

# 1. Purpose and Scope

To purchase laptops, monitors, headsets, accessories, or IT infrastructure through a controlled requirement, RFQ, competitive quotation, negotiation, approval, PO, delivery, invoice, and asset-record process.

| Trigger | Approved stock gap, onboarding/project need, replacement, warranty gap, office requirement, or other approved IT demand. |
| --- | --- |
| Expected Output | Correct product delivered on time at approved commercial terms, with at least three comparable quotations where applicable, approved recommendation, PO trail, invoice/payment coordination, and asset records updated. |
| Frequency | Update immediately after every receipt, allocation, return, transfer, repair, wipe, disposal, or procurement change. Reconcile weekly. |
| Approvals | Use written onboarding/offboarding, manager, budget-owner, finance, or procurement approval as applicable. |

## Record Locations

Primary fixed-asset and laptop tracker: https://kforceinternational-my.sharepoint.com/:x:/r/personal/ravi_gupta_kforce_co_in/_layouts/15/Doc.aspx?sourcedoc=%7B39624350-49FB-4FDF-B4F3-D748E4F5C13D%7D&file=Fixed%20Assets%20March%202026.xlsx&action=default&mobileredirect=true

Supporting All-in-One work tracker: https://kforceinternational-my.sharepoint.com/:x:/r/personal/dnyaneshwar_karande_kforce_co_in/_layouts/15/Doc.aspx?sourcedoc=%7BA63A89E9-3F90-48AF-B465-1728A752B44C%7D&file=All-in-One_Work%20sheet.xlsx&action=default&mobileredirect=true

## Known vendor and contact register from current workbooks

| Category | Vendor | Contact / Notes |
| --- | --- | --- |
| Internet link | Tata Tele Services | Contact not recorded in the opened vendor sheet; confirm before use. |
| Internet link | Primenet - Airtel | Satyendra Singh, Regional Manager. Verify current phone/email in the authorized vendor register. |
| HP laptops | HP | Pradeep Mishra, Account Manager - Commercial Sales. Verify current contact details. |
| HP VC / HP Store | HP | Maqdum Ashrafi and Sai Pakala listed for commercial sales. Verify current ownership. |
| Meraki router/switch/access points | RH Communications | Santosh Joshi, Sandeep Kalachattil, and Sikandar Khan are listed by area. Verify current contacts. |
| LAN connectivity | Redbricks | Akshay Lohar and an IT engineer contact are listed. Verify current contacts. |
| Laptop / asset vendor history | Savex Technologies | Appears in fixed-asset entries for HP laptops and VC equipment. |
| Rental laptop history | GNR Solutions | Appears in the consolidated rental-laptop history. |
| Rental / support history | Innovalus | Appears in laptop allocation and return history. |
| Rental laptop history | Superman Computers | Appears in returned laptop history for Hyderabad. |
| TV / VC | Samsung / Jabra | Workbook instructs to confirm details with the internal owner before use. |

The list above is based on the currently opened asset and work trackers. It is not a blanket approval list. Verify vendor status, contact, GST details, bank details, and authorization with procurement/finance before every order.

# 2. Detailed Procedure

## Step 1: Confirm the business requirement and stock gap

Use the Asset Tracker SOP to calculate current usable stock, upcoming joiners, expected returns, buffer, and shortfall.

Obtain written confirmation from Sukhchain Singh or the authorized budget owner for item type, quantity, specification, required-by date, delivery location, and budget/priority.

For replacements, confirm warranty status and whether repair is more economical.

Checkpoint: Requirement and purchase justification are approved.

## Step 2: Build the technical and commercial specification

For laptops include brand/model or equivalent criteria, processor, RAM, SSD, screen, operating system, warranty, adapter, bag, imaging/enrollment requirement, and delivery date.

For monitors include size, resolution, panel, ports, height adjustment, warranty, cables, and mounting requirement.

For headsets include wired/wireless, USB/Bluetooth, Teams certification if required, microphone, warranty, and quantity.

For network/VC devices include exact SKU, licenses/subscriptions, support term, compatibility, installation, and configuration scope.

State whether alternatives are allowed and require the vendor to highlight every deviation.

Checkpoint: All vendors can quote on the same scope.

## Step 3: Select vendors and issue RFQ

Use approved/current vendors and add new vendors only through the company onboarding process.

Send the same RFQ to at least three vendors for laptops, monitors, headsets, and comparable products unless a documented exception is approved.

Set a response deadline and required delivery date.

Ask for quote reference/date, GST-inclusive and exclusive pricing, freight, warranty, stock, delivery, payment terms, quote validity, installation, support, and cancellation conditions.

Checkpoint: A minimum of three comparable RFQs are issued or an exception is documented.

## Step 4: Review quotation completeness

Check vendor legal name, GST details if required, quote date/validity, exact SKU/specification, quantity, unit price, subtotal, GST, freight, total, warranty, delivery, payment terms, and bank/payment instructions through approved finance controls.

Mark technical or commercial deviations.

Do not compare a higher/lower specification as if it is an equal product.

Request clarification for missing or ambiguous information.

Checkpoint: Every quote is complete enough for like-for-like comparison.

## Step 5: Negotiate and obtain revised quotes

Negotiate price, delivery, warranty, freight, payment terms, installation, and bundled accessories using the best competing offer without disclosing confidential vendor information.

Ask vendors to send a formal revised quotation rather than relying on verbal commitments.

Maintain the original and revised versions with clear dates.

Recheck totals and validity after revision.

Checkpoint: Final commercial offers are documented and current.

## Step 6: Create the comparison sheet

Create one row per vendor and compare technical compliance, unit price, quantity, pre-tax total, GST, freight, landed total, warranty, delivery, payment terms, validity, support, deviations, and risk.

Use formulas for totals and clearly identify Lowest Commercial Quote only among technically compliant options.

Add a recommendation stating why the selected vendor is best, considering specification, price, delivery, warranty, support, and risk.

Attach all vendor quotations and the requirement/RFQ.

Checkpoint: Recommendation is transparent and supported by evidence.

## Step 7: Send for Sukhchain Singh approval

Send the comparison sheet and all final quotations to Sukhchain Singh.

Summarize requirement, stock gap, quantity, specification, selected vendor, final total, savings after negotiation, delivery, warranty, payment terms, and decision needed.

Do not place the order based only on an informal acknowledgement; retain written approval.

Checkpoint: Selected vendor and commercial terms have written approval.

## Step 8: Request PO from Ram and Rupali

After approval, send the approved quote, comparison, approval chain, delivery/billing details, cost center/project if applicable, and required date to Ram and Rupali for PO processing.

Ask for the PO number/document and identify any missing finance/vendor-onboarding requirement.

Check that PO vendor, item, SKU, quantity, unit price, GST, total, delivery address, payment terms, and approval reference match the selected quote.

Checkpoint: PO is accurate and matches approval.

## Step 9: Release PO to vendor and obtain acknowledgement

Send the PO to the selected vendor on the existing thread.

Ask the vendor to confirm PO acceptance, stock reservation, dispatch date, delivery date, contact person, and any advance/payment milestone.

Do not accept a changed price/specification after PO without revised quote, approval, and PO amendment.

Checkpoint: Vendor confirms the exact order and committed schedule.

## Step 10: Coordinate payment and delivery

Follow PO payment terms with Ram/Rupali/finance, such as advance, on-delivery, or credit terms.

Do not independently change bank details; finance must verify bank-detail changes through approved controls.

Before delivery, confirm date, site contact, access/loading instructions, invoice/challan requirement, and serial-number list where available.

Track delay and escalate before the business need date is missed.

Checkpoint: Payment and delivery responsibilities have owners and dates.

## Step 11: Perform delivery acceptance

At delivery, compare PO, quotation, invoice, delivery challan, and physical product.

Count every unit and accessory. Verify make/model, configuration, SKU, serial numbers, warranty, seals, chargers/cables, and condition.

Inspect packaging, chassis, screen, ports, and transit damage. Photograph exceptions.

Do not sign clean acceptance for shortages, wrong product, or damage; record the exception and notify vendor immediately.

Checkpoint: Accepted quantity and specification match the order, or exception is formally recorded.

## Step 12: Register assets and close procurement

Create/update one asset row per serial number, receipt date, vendor, invoice/PO, warranty, status, location, and notes.

For laptops, collect hardware hash where needed and move units to In Build/In Stock only after acceptance.

Send GRN/receipt confirmation and invoice documents to finance as required.

Track replacement/credit note for rejected units.

Update procurement tracker, asset tracker, stock summary, and weekly IT update.

Checkpoint: Financial, procurement, and asset records agree.

## Step 13: Manage warranty and vendor performance

Retain warranty and support information by serial number.

Record delivery timeliness, quality issues, response, replacements, and invoice accuracy.

Use vendor performance in future recommendations while following procurement policy.

Review open POs, invoices, advances, and warranty cases weekly until closure.

Checkpoint: The purchase remains traceable after delivery and informs future sourcing.

## Minimum quote-comparison columns

| Area | Required comparison |
| --- | --- |
| Technical | Make/model, processor, RAM, storage, display, ports, OS, accessories, compatibility, compliance/deviation. |
| Commercial | Unit price, quantity, subtotal, discount, GST, freight, installation, landed total. |
| Service | Warranty term/type, support SLA, onsite coverage, replacement/DOA policy. |
| Delivery | Stock availability, dispatch date, lead time, committed delivery date. |
| Terms | Payment terms, quote validity, cancellation, advance, credit period. |
| Decision | Technically compliant Yes/No, rank, risk, recommendation and reason. |

## RFQ email template

| To | Approved vendors |
| --- | --- |
| Cc | Sukhchain Singh only if required by internal practice |
| Subject | RFQ – [Item] – Quantity [ ] – Required by [Date] |

Hi [Vendor Name],

We have a requirement for the following item(s):

Item: [Laptop / Monitor / Headset / Other]
Quantity: [ ]
Detailed specification: [ ]
Delivery location: [ ]
Required delivery date: [ ]

Please share your best quotation with exact make/model/SKU, unit price, GST, freight, total price, stock availability, delivery timeline, warranty, payment terms, quote validity, and any technical deviation. Please also confirm whether all required accessories are included.

Kindly share the quotation by [date/time].

Thanks,
Dnyaneshwar

## Approval email template

| To | Sukhchain Singh |
| --- | --- |
| Cc | Relevant stakeholder |
| Subject | Approval required – [Item] procurement – [Quantity] |

Hi Sukhi,

Based on the confirmed requirement and available stock, we need to procure [quantity] [item/specification] by [required date].

I collected and compared [3/4] final quotations after negotiation.
Recommended vendor: [Vendor]
Final total including GST: [Amount]
Delivery: [Timeline]
Warranty: [Terms]
Payment terms: [Terms]
Reason for recommendation: [technical compliance / lowest landed cost / delivery / warranty].

Please find the comparison sheet and final vendor quotations attached. Kindly approve the recommended option so I can proceed with the PO request.

Thanks,
Dnyaneshwar

## PO request template

| To | Ram; Rupali |
| --- | --- |
| Cc | Sukhchain Singh |
| Subject | PO request – Approved [Item] procurement – [Vendor] |

Hi Ram and Rupali,

The attached [item] procurement has been approved by Sukhi. Please create the PO based on the attached selected vendor quotation and approval.

Vendor: [ ]
Item and quantity: [ ]
Approved total: [ ]
Delivery address: [ ]
Required delivery date: [ ]
Payment terms: [ ]

The comparison sheet, final quotation, and approval email are attached. Please let me know if any additional information is required.

Thanks,
Dnyaneshwar

## PO release and delivery confirmation template

| To | Selected vendor |
| --- | --- |
| Cc | Sukhchain Singh; Procurement/Finance as required |
| Subject | PO shared – [PO Number] – [Item] |

Hi [Vendor Name],

Please find the PO attached for the approved requirement. Kindly confirm PO acceptance, stock reservation, dispatch date, committed delivery date, and delivery contact.

Please ensure the supplied product, quantity, configuration, warranty, accessories, invoice, and delivery challan exactly match the PO and approved quotation.

Thanks,
Dnyaneshwar

# 3. Final Validation and Closure

☐ Requirement and stock gap were approved

☐ At least three comparable quotes or approved exception is retained

☐ Final revised quotes include complete commercial terms

☐ Comparison uses technically compliant like-for-like offers

☐ Sukhchain Singh approval matches selected quote

☐ PO matches approval and vendor quotation

☐ Vendor has acknowledged PO and delivery date

☐ Received product, quantity, serials, condition, invoice, and accessories were checked

☐ Asset and procurement trackers are updated

☐ Payment/invoice/credit note and warranty evidence are closed or owned

# 4. Exceptions and Escalation

Fewer than three quotations: document single-source/OEM/urgent exception and obtain approval.

Vendor changes price/specification after approval: obtain revised quote, comparison, reapproval, and PO amendment.

Advance payment or bank-detail change: route through finance verification controls.

Damaged, short, or incorrect delivery: record exception, quarantine/reject affected items, and request replacement/credit note.

Delivery delay affecting onboarding: escalate early and consider approved alternative/loaner.

Unapproved vendor or expired quotation: do not proceed until compliance and validity are confirmed.

# 5. Evidence to Retain

☐ Approved request and business justification

☐ Asset or requirement record before and after change

☐ Allocation/return/delivery acknowledgement

☐ Relevant invoice, PO, quotation, courier, warranty, or repair evidence

☐ Approval and completion email

☐ Weekly reconciliation and exception notes

# 6. Security and Quality Controls

Use serial number or asset tag as the unique asset key.

Do not delete allocation history; preserve previous-user and notes/history fields.

Do not allocate a device that is damaged, not wiped, noncompliant, or assigned to another user.

Use written acknowledgement for custody.

Restrict workbook editing and sharing to authorized users.

Investigate all inventory, Intune, invoice, and physical-count differences.